Group Name:	Team D							Date: 28/03/2025

Agenda #1: 28/03/2025

- Division of Labor for This Week:

| Assignment 1 | Brainstorm | Draft | Elaboration | Revision | Final |
| --- | --- | --- | --- | --- | --- |
| A. Functional requirements | Team | Ahmet Talha | Mert | Doğu Emir | Team |
| B. Domain model | Team | Emir | Doğu Emir | Ahmet Mert Talha | Team |
| C. System sequence diagrams | Team | Mert | Ahmet Talha | Doğu Emir | Team |
| D. Operation contracts | Team | Emir | Doğu Emir | Ahmet Mert Talha | Team |
| E. Vision, Supplementary Specification (non-functional requirements) and Glossary | Team | Doğu | Doğu Emir | Ahmet Mert Talha | Team |

Plan for Next Week:

We are planning to work on the initiation of the structure of the code, revising, and Design Phase 1 next week.

- Division of Labor for Next Week:

| Assignment 2 | Brainstorm | Draft | Elaboration | Revision | Final |
| --- | --- | --- | --- | --- | --- |
| A. Initiation of the structure of the code | Team | Team | Team | Team | Team |
| B. Revising | Team | Team | Team | Team | Team |
| C. Design Phase 1 | Team | Team | Team | Team | Team |

*: Will be finalized after the Brainstorm phase and the topics are covered in class

- Assessment of Success:

We were planning to complete the functional requirements, domain model, and system sequence diagrams. We accomplished what we were planning to do for the previous week. We plan to make some corrections depending on the answers we receive to our questions.

- Open Issues & Questions:

- Does it make sense to group the use cases like this? (Main Menu, Options etc.) Or do you recommend another structure?

- Should the map validation be done by the user or should the system check it automatically? Who should control this use case?

- The textbook explains what scope means but doesn't clearly define how to assign it in narratives. So, I chose a practical approach by grouping use cases under five core parts of the game: Main Menu, Options, Map Editor, Play Mode, and Combat Mechanics. Is it a proper way to define scope of narratives?

- SSD: Are we supposed to have all the actors relevant to a SSD, e.g. is Enemy Defeat SSD supposed to have both Tower (Primary Actor) and Enemy as one of the functions in the SSD points to that actor?

- How similar should the final product’s code/ function be when compared to the initial draft?

- Should we include functions or attributes in the domain model?