Group Name:	Team D							Date: 30/05/2025

Agenda #5: 30/05/2025

- Division of Labor for This Week:

| Assignment | Brainstorm | Draft | Elaboration | Revision | Final |
| --- | --- | --- | --- | --- | --- |
| LoadGameState Method Tests | Team | Doğu | Team | Team | Team |
| Enemy Update Tests | Team | Ahmet | Team | Team | Team |
| Enemy Manager- generatePath() method Tests | Team | Mert | Team | Team | Team |
| Ulti Manager Tests | Team | Talha | Team | Team | Team |
| Tower Manager attackIfEnemyInRange() method Tests | Team | Emir | Team | Team | Team |
| Tower Manager Class Tests | Team | Team | Team | Team | Team |
| Branch Management in GitHub Related to Tests | Team | Individually | Individually (branch creation, pushes, and merges) | Individually | Team |
| Group Test Implementation with JUnit | Team | Mert | Team | Team | Team |
| New Earthquake Features for Collapsing Buildings | Team | Ahmet | Team | Team | Team |
| Fixing Bugs in Load Game | Team | Doğu | Team | Team | Team |
| Cache Memory Utilization | Team | Mert | Team | Team | Team |
| Fixing Bugs in Edit Mode (Sprites) | Team | Emir | Team | Team | Team |
| Weather Manager Draft | Team | Ahmet | Team | Team | Team |
| Night Mode Improvement | Team | Emir Mert | Team | Team | Team |
| Projectile Fixs and Rotation Logic | Team | Emir Mert | Team | Team | Team |
| UltiManager | Team | Talha | Team | Team | Team |
| Combat Synergy Implementation and Teleport | Team | Emir Mert | Team | Team | Team |
| Statistics Scene | Team | Talha | Team | Team | Team |
| Options Screen | Team | Doğu | Team | Team | Team |
| Goldbag Implementation | Team | Emir | Team | Team | Team |
| Castle Health Management | Team | Ahmet | Team | Team | Team |
| Strategy pattern for tower strategies | Team | Mert | Team | Team | Team |
| Decorator pattern for upgrading towers | Team | Mert | Team | Team | Team |

Plan for Next Week:

We are planning to work on the initiation of the structure of the code, revising, and Design Phase 1 next week.

- Division of Labor for Next Week:

| Assignment | Brainstorm | Draft | Elaboration | Revision | Final |
| --- | --- | --- | --- | --- | --- |
| New Archers and Wizard Characters | Team | Team | Team | Team | Team |
| Code Structure Review | Team | Team | Team | Team | Team |
| Playing Mode Should be Seperated Into Subclasses | Team | Team | Team | Team | Team |
| Removal of Unnecessary Methods (Code Optimization) | Team | Team | Team | Team | Team |
| Discussing of New Features and Better | Team | Team | Team | Team | Team |
| Revision of Enemy Drawing on Vertical Roads | Team | Team | Team | Team | Team |
| Fixing Bugs: Enemies Sometimes Cross Roads | Team | Team | Team | Team | Team |
| WeatherManager Errors Were Found in Tests, Should be Fixed | Team | Team | Team | Team | Team |

*: Will be finalized after the Brainstorm phase and the topics are covered in class

- Assessment of Success:

This week’s progress focused heavily on testing and refining existing features. The team successfully implemented and documented tests for critical methods and classes, including LoadGameState, Enemy Update, Enemy Manager generatePath(), Ulti Manager, and Tower Manager. Branch management in GitHub was emphasized, with individual team members creating and merging branches for testing efforts, reinforcing effective collaboration practices.

Beyond testing, substantial progress was made in gameplay and system enhancements, including new features like Earthquake for collapsing buildings and the Goldbag implementation. Other notable developments included fixes in edit mode (sprites), night mode improvements, projectile and rotation logic adjustments, and combat synergy and teleport mechanics.

Key system-level improvements included the Weather Manager draft, Cache memory utilization, and implementation of strategy and decorator patterns for tower behaviors and upgrades. This week’s accomplishments demonstrate the team’s dedication to robust testing, gameplay innovation, and performance optimization, setting a strong technical and collaborative groundwork for the next phase.

This week was a success in meeting our project’s goals. The team not only completed thorough tests for key components, reinforcing system stability and reliability, but also delivered several impactful gameplay and system-level enhancements. Active branch management and effective use of Git demonstrate solid collaboration. Overall, the team made significant strides in both code quality and feature implementation, positioning us well for the upcoming phases.