Group Name:	Team D							Date: 18/04/2025

Agenda #2: 18/04/2025

- Division of Labor for This Week:

| Assignment 1 | Brainstorm | Draft | Elaboration | Revision | Final |
| --- | --- | --- | --- | --- | --- |
| A.Logical architecture (UML Package diagram) | Team | Emir | Emir | Team | Team |
| B. Interaction Diagrams | Team | Mert Talha Doğu | Mert Talha Doğu | Team | Team |
| C. UML Class Diagrams | Team | Ahmet | Ahmet | Team | Team |
| D. Discussion | Team | Emir | Emir | Team | Team |
| E. Partially Code Implementation | Team | Team | Team | Team | Team |

Plan for Next Week:

We are planning to work on the "Load, Save and Create" and "Adding Properties to Map Editor" tasks as a team.

- Division of Labor for Next Week:

| Assignment 2 | Brainstorm | Draft | Elaboration | Revision | Final |
| --- | --- | --- | --- | --- | --- |
| A. Load, Save and Create | Team | Team | Team | Team | Team |
| B. Adding Properties to Map Editor | Team | Team | Team | Team | Team |

- Assessment of Success:

We accomplished what we were planning to do for the previous week as a team, with individual contributions from Emir, Mert, Talha, Ahmet, and Doğu where assigned. We plan to make some corrections on D1 based on the feedback and the answers we receive to our questions. We also plan to continue with the fair contribution of each team member to code writing.

- Open Issues & Questions:

- When designing sequence and communication diagrams, it is sometimes struggling to choose the initiator of the interaction. Should we generally pick the class that the user interacts with directly as the initiator, or is it better to select the component that starts the internal process flow—like a controller or manager class?

- Is it OK to include class attributes and methods in domain package diagrams (under logical architecture)?

- Should we separate domain package diagrams as UI, Domain, Application, Technical Services?

- Is it appropriate to use an identifier when representing an external call in a communication diagram?

- Should we utilize the single responsibility principle as a concept in class diagrams? (A module should be responsible to one, and only one, actor.)